FIGHTER FACTORY 3

Practice Project Brief

Learn FF3 by building a complete character from scratch

# Your Mission

Using Fighter Factory 3 as your primary tool, create a MUGEN character with sprites, animations, collision boxes, sound effects, and basic code. This project walks you through every section of FF3 so you understand the full workflow.

## Phase 1: Setup & Sprites (Sprites Editor)

Goal: Build your .SFF file with all character sprites loaded and organised.

- Download and open Fighter Factory 3

- Create a new project (File > New)

- Import your character’s PNG sprite files using the Add button

- Assign every sprite a correct Group and Image number (refer to the cheat sheet for standard groups)

- Set the axis point for every sprite by clicking the crosshair tool and positioning it at the character’s feet

- Enable View > Guidelines to check alignment against the floor line

- Save your .SFF file (File > Save As)

Deliverable: A clean .SFF file with at least 40 sprites covering idle, walk, jump, crouch, 2 attacks, hit reaction, and a portrait.

## Phase 2: Animations (Animations Editor)

Goal: Create all essential animations in the .AIR data.

- Switch to the Animations editor tab

- Create Action 0 (Idle) — add 4–6 frames, set duration to 6–8 ticks each

- Create Action 20 (Walk Forward) — add frames, check loop flag

- Create Action 40 (Jump) — add rising, peak, and falling frames

- Create Action 200 (Light Punch) and Action 400 (Light Kick)

- Create Action 5000 (Hit Reaction) and Action 5050 (Knocked Down)

- Create Action 9000 (Portrait) — single frame with your portrait sprite

- Preview each animation with the Play button — adjust timing until it feels right

Deliverable: At least 8 animations, each previewing correctly with smooth timing.

## Phase 3: Collision Boxes (Animations Editor)

Goal: Add hurtboxes and hitboxes to every animation.

- For each animation, select the Clsn2 tool and draw a hurtbox around the character’s body on every frame

- Tip: Use Clsn2 Default to set one hurtbox for an entire animation (great for idle, walk, and hit reactions)

- For attack animations (punch, kick), switch to the Clsn1 tool and draw hitboxes ONLY on the frames where the attack is active

- Make hitboxes cover the fist, foot, or weapon — not the whole body

- Toggle Show Clsn in the animation preview to visually verify your boxes

Deliverable: Every animation frame has at least one Clsn2 (hurtbox). Attack frames have Clsn1 (hitbox) on active frames only.

## Phase 4: Sounds (Sounds Editor)

Goal: Build your .SND file with impact sounds and voice lines.

- Switch to the Sounds editor tab

- Click Add and import at least 5 WAV files: 2 punch/kick impacts, 1 special move sound, 1 voice grunt, 1 win quote

- Assign appropriate Group and Sound numbers (Group 0 for impacts, Group 1 for voice, etc.)

- Preview each sound with the Play button

- Save your .SND file

Deliverable: A .SND file with at least 5 organised sounds.

## Phase 5: Code & Testing (Code Editor)

Goal: Complete your .DEF, .CMD, and .CNS files and test in MUGEN.

- Fill in the DEF tab with your character’s name, author, and all file paths (.SFF, .AIR, .CMD, .CNS, .SND)

- Open the .CNS in FF3’s code editor and set basic stats: life = 1000, power = 3000, attack = 100, defence = 100

- Open the .CMD and add basic commands for your punch and kick moves

- Add at least one PlaySnd controller in your .CNS so a sound plays on hit

- Set your MUGEN path in FF3 Options, then click Run in M.U.G.E.N. to test

- Fix any issues: axis alignment, missing animations, sound timing

- Test a full fight — your character should be playable from start to win screen

Deliverable: A fully playable character you can test in MUGEN, built entirely in Fighter Factory 3.

## Bonus Challenges

- Add a second palette (colour swap) in the Palettes section

- Create a special move with a projectile (requires more advanced .CNS coding)

- Export your animations as an animated GIF from FF3 to share online

- Open someone else’s character in FF3 and study how their sprites, animations, and code work together

- Try Fighter Factory Studio for the latest features like the BGs editor and improved image editor